INTERNAL AWS HACKATHON  ·  OCTOBER 2026  ·  PROBLEM STATEMENT

ERP Migration Progress Portal

Not a duplicate of idea 3. That one is discovery — working out what ERP estate a company has before anything moves. This is execution — showing where the migration has got to once it is under way. Source: Ventures meeting, 1 Oct 2026.

| FIELD | ERP MIGRATION PROGRESS PORTAL |
| --- | --- |
| 1. Submitted by / team | AmaliTech Ventures — ERP modernization track. |
| 2. Working title one line, no client name | Show the client where the migration actually is |
| 3. Industry or domain | Enterprise software migration. A mid-market industrial group consolidating several ERP systems onto one platform over about eighteen months. |
| 4. The problem, in three sentences what is painful, for whom, how often | An ERP migration runs twelve to twenty-four months and for most of it the client cannot see where it has got to. Progress arrives as a monthly steering deck built by hand, so the sponsor’s picture is weeks old and shaped by whoever made the slides. Are we on track, what is blocked, how much is left — each takes a consultant two days to answer, every time it is asked. |
| 5. Who feels it role, not name | The programme sponsor and the CFO funding it, carrying the risk without a live view of it — and the delivery lead who rebuilds the same status pack by hand every month. |
| 6. What “solved” looks like the decision it unlocks | One screen both sides open — source systems, target, timeline, capacity, percent complete — with every figure derived from the migration’s own artefacts rather than typed into a deck. Ask what is blocking cutover for entity four and get it in seconds, with the evidence attached. |
| 7. Data that exists today shape, and the synthetic substitute | Migration workplan, object inventory per source system, reconciliation results per load cycle, defect log, cutover runbook, team roster. All six can be generated synthetically at the right shape. |
| 8. External data that would matter | Vendor support-lifecycle dates. Published capability of infrastructure tooling such as AWS Transform, for the automation estimate. Holiday and financial-close calendars, which constrain cutover weekends. |
| 9. KPIs, plus glossary terms an outsider must be able to read these | KPIs: objects migrated and reconciled; reconciliation pass rate per load cycle; open blockers by age; days to cutover against plan; capacity used against planned. Glossary: object = one migratable thing, such as a customer master; reconciliation = proving what landed matches what left; mock run = a full rehearsal against real data; cutover = the weekend the business switches systems. |
| 10. Why hasn’t it been done? | Not prioritised. Rebuilding the status pack is a few days a month, which never becomes a budget line, so every engagement pays for it again. Existing tooling sits at the infrastructure layer and speaks to engineers, not to the person funding the programme. |
| 11. A convincing 72-hour demo | One screen carrying source, target, timeline, capacity and percent complete, every number derived from the synthetic artefacts — plus one agent loop that genuinely runs: what is blocking cutover for this entity, answered with its evidence. The back end may be stubbed. The agent layer may not: a screen that only looks like the answer is a mockup, and we know what a mockup looks like. |
| 12. What must be stripped before a team sees this | Portfolio company and system names — describe systems by tier and role instead. The real workplan, dates and record counts. Team member names in the roster. |
| 13. Problem owner | Vanessa Addo, with Joseph Akayesi for oversight — please confirm with both before submitting. |